4/26 Group 1 Meeting Notes

Attendance: Jacob, Mason, Trinidad, Brian, Madeline

**Updates:**

**CSS**

Jacob has completed most of the CSS section.

**Next Steps:**

The last step is to include the 3 class selectors, this will be done once HTML LP has been completed

**HTML**

Jacob has started the Landing Page and the table. Page is linked to the CSS file.

**Next Steps:**

Finish building the Nav section, include one image, and complete table with 2 sections

**Forms:**

Madeline is creating form pages for user input. Will use the HTML skeleton Jacob is working on

**Next Steps:**

Pull the index page and the css page from GitHub, build out form for user input

**PHP/SQL:**

Brian, Mason and Trinidad have downloaded the database and are scheduling time to meet and discuss their progress, so the work does not overlap

**Next Steps:**

Trinidad, Brian and Mason will schedule 2-hour block time to utilize database and build out the programming

Tentative schedule Friday: 4/29 from 6-8PM and Sunday: 5/1 from 6-8 to finish out